Automated Book Summarization using Generative AI

MSDS696–Data Science Practicum 2

Progress Report for Week 2

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (In Progress)

- Week 4 – First transfer learning model implementation (MiniMax M1) (Planned)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (Planned)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (Planned)

- Week 7 – Streamlit application development for demonstration (Planned)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

- Planned Work for the Week:

Week 2 focused on comprehensive data preprocessing, creating unified dataset formats, completing the literature review with actionable insights, implementing text chunking strategies for long sequences, building data quality assessment tools, and setting up the complete model training infrastructure.

Progress for the Week:

- Comprehensive Text Preprocessing Pipeline: Implemented advanced TextPreprocessor class with HTML removal, URL cleaning, encoding fixes, whitespace normalization, and length validation

- Unified Dataset Format Creation: Built UnifiedDatasetBuilder that standardizes CMU, BookSum, and FourMinuteBooks datasets into consistent schema with metadata preservation

- Complete Literature Review Analysis: Analyzed 12+ research papers across 4 critical areas with relevance scoring, implementation priorities, and actionable insights for model selection

- Advanced Text Chunking Strategies: Implemented 4 different chunking approaches - sliding window, sentence boundary, hierarchical, and semantic similarity-based chunking for long sequence handling

- Comprehensive Data Quality Assessment: Created DataQualityAssessor with multi-dimensional metrics covering completeness, consistency, uniqueness, and text quality evaluation

Roadblocks/Issues:

- GPU Resource Planning: Identified that Qwen 2.5 requires 24GB+ GPU memory - implemented QLoRA and parameter-efficient fine-tuning strategies as alternatives

- Computational Complexity: Semantic chunking computationally expensive - optimized with TF-IDF vectorization and implemented fallback to sentence boundary chunking

Plan for Next Week:

- Baseline Model Implementation: Install and configure transformers library, implement Longformer baseline model without fine-tuning for performance benchmarking

- Evaluation Framework Setup: Implement comprehensive evaluation metrics including ROUGE-1, ROUGE-L, BLEU, and BERTScore with automated scoring pipeline

- Training Pipeline Development: Create end-to-end training pipeline with data loaders, model configuration, and checkpointing capabilities

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)