Automated Book Summarization using Generative AI

MSDS696–Data Science Practicum 2

Progress Report-Week 4

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (DONE)

- Week 4 – First transfer learning model implementation (MiniMax M1) (DONE)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (In Progress)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (Planned)

- Week 7 – Streamlit application development for demonstration (Planned)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

Planned Work for the Week:

Week 4 focused on implementing parameter-efficient fine-tuning using LoRA (Low-Rank Adaptation), creating end-to-end training pipeline with gradient accumulation and checkpointing, training LED model on book summary dataset, comprehensive evaluation comparing fine-tuned vs baseline performance, and documenting training process with visualizations for performance comparison.

Progress for the Week:

- LoRA Configuration and Setup: Implemented PEFT library integration with LoRA configuration (rank r=8, alpha=32, target modules q_proj/v_proj, dropout=0.1), achieved ~99% reduction in trainable parameters (only ~1% of 162M parameters trained), and enabled memory-efficient fine-tuning on standard hardware

- Training Pipeline Implementation: Built complete training loop with AdamW optimizer (lr=3e-4, weight decay=0.01), gradient accumulation (4 steps), linear warmup scheduler (100 steps), gradient clipping (max_norm=1.0), and automatic best model checkpointing based on validation loss

- Custom Dataset and DataLoader: Created BookSummaryDataset class with proper tokenization (max_input=4096, max_target=150), implemented efficient batching (batch_size=2), proper label masking (-100 for padding tokens), and train/val/test data loaders with shuffle for training

- Fine-Tuning Execution: Trained LED model for 3 epochs with validation monitoring after each epoch, tracked training/validation loss curves, saved best model checkpoint, and achieved convergence with decreasing loss trajectory

- Comprehensive Evaluation and Comparison: Generated summaries on test set using fine-tuned model, calculated ROUGE-1/2/L metrics (precision/recall/F1), compared performance against Week 3 baseline, created comparison visualizations (bar charts, training curves), and documented improvement percentages

Roadblocks/Issues:

- Memory Optimization Required: Even with LoRA reducing trainable parameters by 99%, batch size limited to 2 due to LED's large context window (16,384 tokens) - implemented gradient accumulation with 4 steps to simulate effective batch size of 8 for stable training

- Training Time Constraints: Full training on complete BookSum dataset (50GB+) infeasible within timeline - continued using 20-book sample dataset for proof-of-concept, focusing on methodology validation rather than production-scale performance

- Evaluation Limitations Persist: Summary-to-summary evaluation (no full book text) still present due to dataset constraints - acknowledged in report, focused on relative improvement metrics (baseline vs fine-tuned) rather than absolute performance benchmarks

- Hardware Dependency: GPU access beneficial but not critical due to LoRA efficiency - CPU training functional but significantly slower (~10x), recommend GPU for Week 5 advanced model experiments with larger datasets

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)