Automated Book Summarization using Generative AI

MSDS696–Data Science Practicum 2

Progress Report for Week 5

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (DONE)

- Week 4 – First transfer learning model implementation (MiniMax M1) (DONE)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (DONE)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (In progress)

- Week 7 – Streamlit application development for demonstration (Planned)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

Planned Work for the Week:

Week 5 focused on implementing alternative model architectures for comparison, specifically:

- Experimenting with BART (facebook/bart-large-cnn) as an alternative to LED for book summarization

- Implementing LoRA fine-tuning with increased rank (r=16) for BART model

- Training and evaluating T5 model with task-specific prefixes

- Conducting hyperparameter optimization experiments (LoRA ranks: 4, 8, 16; learning rates: 1e-4, 3e-4, 5e-4)

- Comprehensive performance comparison across all models (LED baseline, LED+LoRA, BART+LoRA)

- Generating visualizations and final results comparison with ROUGE metrics

Progress for the Week:

- Model Selection: Chose BART-large-CNN (facebook/bart-large-cnn) as alternative to LED, leveraging pre-training on CNN/DailyMail summarization tasks

- LoRA Configuration: Implemented increased LoRA rank (r=16, alpha=32) compared to Week 4's r=8, targeting query and value projection layers with 0.05 dropout

- Parameter Efficiency: Achieved 2,359,296 trainable parameters (0.58% of total) with 99.42% parameter reduction

- Training Configuration:

  - Batch size: 2 with gradient accumulation steps: 4 (effective batch size: 8)

  - Learning rate: 5e-5 (optimized for BART)

  - Epochs: 3 with evaluation every 100 steps

  - Device: Apple Silicon MPS (GPU acceleration)

  - Input length: 1,024 tokens (BART max), Output length: 256 tokens

- Training Time: Completed in ~50 minutes (36 minutes actual training)

Roadblocks/Issues:

- Out of Memory Error: Encountered "MPS backend out of memory" error during BART evaluation when using LED's max_length (16,384 tokens)

- Allocated Memory: 14.61 GB MPS + 32.02 GB other allocations (max: 42.43 GB)

- Solution Implemented: Reduced BART input to 1,024 tokens (BART's native max length), cleared cache between evaluations using torch.mps.empty_cache()

- Trade-off: Input truncation limits context for very long books, but acceptable for proof-of-concept evaluation

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)