Automated Book Summarization using Generative AI

MSDS696–Data Science Practicum 2

Progress Report for Week 7

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (DONE)

- Week 4 – First transfer learning model implementation (MiniMax M1) (DONE)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (DONE)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (DONE)

- Week 7 – Streamlit application development for demonstration (Done)

- Week 8 – Final report preparation, visualization, and presentation (In progress)

Planned Work for the Week:

Develop a Streamlit web application to demonstrate the book summarization models trained in previous weeks.

Progress for the Week:

- Developed complete Streamlit web application with three-tab interface for interactive book summarization

- Implemented model loading with caching (@st.cache_resource) for fast subsequent loads

- Created utility functions module with text preprocessing, summary generation, and metrics calculation

- Built configuration system with centralized model definitions and generation parameters

- Added support for 3 fine-tuned models: Week 5 BART, Week 4 Improved, and Week 4 LoRA Adapter

Roadblocks/Issues:

- Virtual Environment Issues: Initial .venv had broken path references from old location

  - Resolution: Removed and recreated fresh virtual environment, upgraded pip, successfully installed all dependencies

- Model Loading Time: First-time model loading takes 15-20 seconds per model

  - Resolution: Implemented @st.cache_resource decorator reducing subsequent loads to <1 second

- Memory Management: Each model requires ~1.6GB RAM, limiting concurrent model loading

  - Resolution: Implemented lazy loading - models only load when selected by user

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)