Automated Book Summarization using Generative AI

MSDS692–Data Science Practicum 2

Progress Report for Week 1

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (In Progress)

- Week 3 – Baseline model development (Longformer without fine-tuning) (Planned)

- Week 4 – First transfer learning model implementation (MiniMax M1) (Planned)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (Planned)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (Planned)

- Week 7 – Streamlit application development for demonstration (Planned)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

- Planned Work for the Week:

Week 1 focused on establishing the foundational infrastructure for the project, including comprehensive dataset exploration, literature review setup, and development environment preparation. The goal was to create a robust framework for data analysis and research tracking that would support all subsequent weeks.

Progress for the Week:

- Complete Project Infrastructure Setup: Created organized directory structure with dedicated folders for data (raw/processed), models, results, literature, and source code

- Dataset Loading Framework: Implemented comprehensive loading functions for all three target datasets with error handling and progress tracking

- CMU Dataset Integration: Successfully downloaded and loaded CMU Book Summary Dataset with 52 books initially processed (identified URL formatting issues for full dataset)

- BookSum Setup Documentation: Created detailed instructions for Git LFS setup and placeholder functions for future data integration

- Sample Data Creation: Developed FourMinuteBooks sample dataset with 5 representative entries for testing analysis functions

- Data Analysis Tools: Built comprehensive text statistics functions including word/character/sentence counting, distribution analysis, and visualization capabilities

- Literature Review System: Established structured tracking system for 16+ key research papers across 4 critical areas (long-form summarization, transfer learning, evaluation metrics, recent LLM developments)

- Technical Documentation: Created detailed project summary with key insights, challenges identified, and Week 2 preparation roadmap

Roadblocks/Issues:

- CMU Dataset URL Issues: The original CMU dataset URLs returned HTML content instead of raw data files, requiring alternative download sources to be identified

- NLTK Dependencies: Encountered SSL certificate issues with NLTK data downloads (punkt tokenizer), resolved with fallback sentence counting methods

- BookSum Dataset Size: The complete BookSum dataset requires Git LFS and ~50GB storage, which may need cloud computing resources for processing

- Computational Resource Planning: Large model fine-tuning (especially Qwen 2.5) will require significant GPU memory and processing time estimation

Plan for Next Week:

- Complete Data Pipeline: Implement comprehensive preprocessing pipeline for text cleaning, normalization, and standardization across all datasets

- Unified Dataset Format: Create consistent schema and data structure that combines all three datasets efficiently

- Literature Review Completion: Read and analyze all 16+ identified research papers, updating the tracking system with relevance scores and key insights

- Model Infrastructure Setup: Prepare training environment, GPU resource allocation, and dependency management for model experiments

- Text Chunking Strategy: Develop and test hierarchical approaches for handling long sequences that exceed model input limits

- Data Quality Assessment: Create comprehensive evaluation tools for dataset quality, consistency, and suitability for training

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)