Automated Book Summarization using Generative AI

MSDS692–Data Science Practicum 2

Progress Report for Week 3

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (DONE)

- Week 4 – First transfer learning model implementation (MiniMax M1) (In Progress)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (Planned)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (Planned)

- Week 7 – Streamlit application development for demonstration (Planned)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

Planned Work for the Week:

Week 3 focused on establishing baseline model performance using pre-trained Longformer (LED) without fine-tuning, implementing comprehensive evaluation framework with ROUGE metrics, creating automated results generation pipeline, and setting up data splits for reproducible experiments to provide benchmarks for Week 4 fine-tuning comparison.

Progress for the Week:

- Baseline Model Implementation: Implemented LED (Longformer Encoder-Decoder) allenai/led-base-16384 with 16,384 token context window, ~162M parameters, automatic GPU/CPU device detection, and evaluation-only mode (no fine-tuning) for baseline benchmarking

- Comprehensive Evaluation Framework: Created ROUGE-1/2/L scorer with precision/recall/F1 metrics, implemented beam search generation function (4 beams, length penalty 2.0, early stopping), and built batch evaluation pipeline with individual score tracking

- Data Pipeline Establishment: Implemented 70/15/15 train/validation/test split with stratification, created fallback sample dataset with 20 diverse books across genres, and saved reproducible data splits for consistent evaluation

- Results Generation System: Built automated results pipeline generating JSON metrics, CSV examples, visualization plots (score distributions), and human-readable summary reports with complete generation parameters

- Baseline Performance Documentation: Generated baseline summaries on 10 test examples, calculated comprehensive ROUGE metrics, performed qualitative analysis of generated summaries, and documented key findings for Week 4 comparison

Roadblocks/Issues:

- GPU Resource Requirements: LED model (~162M parameters) requires significant GPU memory for fine-tuning - implemented plan to use LoRA/QLoRA for parameter-efficient training in Week 4 with gradient checkpointing and batch accumulation strategies

- Dataset Size Constraints: Full BookSum dataset (50GB+) not yet downloaded due to storage limitations - created representative 20-book sample dataset across genres (self-help, fiction, business) as temporary solution for baseline testing

- Baseline Evaluation Limitations: Direct summary-to-summary evaluation (no full book text in sample data) may produce artificially high ROUGE scores - acknowledged limitation and plan to use actual book text with proper input documents in Week 4 fine-tuning

- Computational Resources Access: Currently using CPU-based evaluation (slower performance) - need GPU access (CUDA-enabled environment) for Week 4 training, exploring Google Colab T4/P100 GPU or institutional GPU resources

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)