Automated Book Summarization using Generative AI

MSDS692–Data Science Practicum 2

Progress Report for Week 6

Project Details

The project's goal is to create an automated book summarizing system based on Generative AI and transfer learning techniques. The system will develop models that can generate short, coherent, and contextually accurate summaries of long-form books by fine-tuning pre-trained language models (Longformer, MiniMax M1, and Qwen 2.5) on multiple open-source book summarizing datasets.

Key Data Sources:

- CMU Book Summary Dataset – 16,559 book plot summaries from Wikipedia with metadata

- BookSum – Salesforce's collection for long-form narrative summarization with chapter and book-level summaries

- FourMinuteBooks Dataset – ~5,000 practical book summaries across various categories

The final deliverable will be a Streamlit-based application for demonstration purposes that can automatically summarize uploaded or typed text using multiple model options.

Project Timeline:

- Week 1 – Literature review and dataset exploration (DONE)

- Week 2 – Data preprocessing, cleaning, and exploratory data analysis (DONE)

- Week 3 – Baseline model development (Longformer without fine-tuning) (DONE)

- Week 4 – First transfer learning model implementation (MiniMax M1) (DONE)

- Week 5 – Alternative model experiments (Qwen 2.5) and performance comparison (DONE)

- Week 6 – Model evaluation using ROUGE/BLEU metrics and interpretability analysis (DONE)

- Week 7 – Streamlit application development for demonstration (In Progress)

- Week 8 – Final report preparation, visualization, and presentation (Planned)

Planned Work for the Week:

Week 6 focused on comprehensive model evaluation and performance analysis, specifically:

- Implementing ROUGE (ROUGE-1, ROUGE-2, ROUGE-L) evaluation metrics for all trained models

- Calculating BERTScore for semantic similarity assessment

- Computing semantic similarity using sentence transformers

- Performing detailed error analysis and failure case studies

- Creating comprehensive performance visualizations and comparison charts

- Analyzing model behavior on different book genres and text lengths

- Evaluating compression ratios and summary quality metrics

- Generating final results comparison across all model architectures

Progress for the Week:

- Created performance comparison charts (ROUGE scores, BERTScore, semantic similarity)

- Generated radar plots for multi-metric model comparison

- Analyzed summary length distributions across models

- Documented failure cases and model limitations

- Compiled comprehensive results table with metadata

Roadblocks/Issues:

Evaluation Metric Interpretation:

- Challenge: ROUGE scores (0.21) appear low compared to literature benchmarks

- Analysis: Book summarization is inherently abstractive; word-level overlap metrics like ROUGE don't capture narrative coherence

- Solution: Added BERTScore (0.82) and semantic similarity (0.27) for better quality assessment

2. Computational Constraints:

- Challenge: Evaluating on full test set (329 samples) time-consuming on MPS

- Solution: Implemented batched evaluation with progress tracking; completed in ~45 minutes

3. Long Document Handling:

- Challenge: BART limited to 1,024 tokens; many books exceed this limit

- Current: Truncation strategy loses context for very long books

- Planned: Consider hierarchical summarization or Longformer for Week 7

4. Ground Truth Quality:

- Observation: Some reference summaries in dataset vary in quality and style

- Impact: May affect absolute metric scores but relative model comparison remains valid

Resources for the Week:

- CMU Book Summary Dataset: Alternative download sources needed (original URLs: http://www.cs.cmu.edu/~dbamman/booksummaries.html)

- BookSum Repository: https://github.com/salesforce/booksum (requires Git LFS setup)